AIMS Scholarly Repository

Architecture and Implementation Roadmap

## Document Control

| Item | Detail |
| --- | --- |
| Document owners | M&E Manager (Librarian) and Academic Manager, AIMS Network |
| Prepared by | MELA Unit and Library, AIMS Network |
| Prepared for | Implementation Consultant |
| Version | 1.0 |
| Date | 30 September 2026 |

## Approval

| Owner | Name | Signature | Date |
| --- | --- | --- | --- |
| Academic Manager |  |  |  |
| M&E Manager (Librarian) |  |  |  |

Contents

Document Control	i

Approval	i

List of Acronyms and Abbreviations	iv

1.	Purpose and Scope	1

2.	Lessons Borrowed from Other Institutions	1

2.1	Citation Styles in the Benchmarked Institutions	2

2.2	Style Adopted for this Document and the Repository	2

3.	Reference Architecture Aligned to DSpace@MIT	2

3.0	DSpace@MIT features and how AIMS implements them	2

3.1	Layers	3

3.2	Content model	3

3.3 Hosting	3

3.4 Technical specification	3

4.	AIMS Communities and Collections	3

4.1	Standard collections in every community	4

4.2	Rules and procedure for adding a community	4

5.	Metadata Schema	4

5.1	Item page layout	5

6.	Browsing and Discovery	5

6.1	Browse menu	5

6.2	Scope and behaviour	5

6.3	Indicative configuration	5

7.	Usage Statistics: Views and Downloads	6

7.1	Metrics	6

7.2	Data quality, privacy and reporting	6

8.	Functional Capabilities	6

9.	Policies and Governance	7

10.	Implementation Roadmap	7

10.1	Work packages and acceptance criteria	7

11.	Deposit and Migration Specification	8

11.1	Deposit workflow	8

11.2	Bulk import template	8

11.3	Legacy content	8

12.	Testing and Acceptance	8

13.	Platform Selection Criteria and Fallback	9

14.	Quality Assurance and KPIs	9

15.	Risks and Mitigations	9

16.	Budget Lines for the Consultant to Cost	9

17.	Terms of Reference for the Consultancy	10

17.1	Background and purpose	10

17.2.	Scope	10

17.3.	Duration, location and reporting	10

17.4.	Activities, outputs and timing	10

17.5.	Qualifications and experience	10

17.6.	Other considerations	11

17.7.	How to apply	11

# List of Acronyms and Abbreviations

Acronyms and short forms used in this document are explained below in alphabetical order.

| No. | Acronym | Full form |
| --- | --- | --- |
| 1 | AHC | Africa Health Collaborative |
| 2 | AI | Artificial Intelligence |
| 3 | AIMS | African Institute for Mathematical Sciences |
| 4 | AJOL | African Journals Online |
| 5 | AMMI | African Master's in Machine Intelligence |
| 6 | AMS | American Mathematical Society |
| 7 | APA | American Psychological Association (referencing style) |
| 8 | API | Application Programming Interface |
| 9 | CDN | Content Delivery Network |
| 10 | Co-op | Cooperative education |
| 11 | COAR | Confederation of Open Access Repositories |
| 12 | CORE | COnnecting REpositories (open access aggregator) |
| 13 | CPU | Central Processing Unit |
| 14 | CSL | Citation Style Language |
| 15 | CSV | Comma-Separated Values |
| 16 | DASH | Digital Access to Scholarship at Harvard |
| 17 | dc | Dublin Core (metadata field prefix) |
| 18 | DOI | Digital Object Identifier |
| 19 | dpi | dots per inch |
| 20 | EN | English |
| 21 | ETD | Electronic Theses and Dissertations |
| 22 | ETD-MS | Electronic Thesis and Dissertation Metadata Standard |
| 23 | FR | French |
| 24 | GB | Gigabyte |
| 25 | HTTPS | Hypertext Transfer Protocol Secure |
| 26 | ID | Identifier |
| 27 | IEEE | Institute of Electrical and Electronics Engineers |
| 28 | IP | Internet Protocol |
| 29 | ISBN | International Standard Book Number |
| 30 | ISO | International Organization for Standardization |
| 31 | ISSN | International Standard Serial Number |
| 32 | IT | Information Technology |
| 33 | KPI | Key Performance Indicator |
| 34 | M&E | Monitoring and Evaluation |
| 35 | MELA | Monitoring, Evaluation, Learning and Adaptation |
| 36 | MIT | Massachusetts Institute of Technology |
| 37 | MSC | Mathematics Subject Classification |
| 38 | MSc | Master of Science |
| 39 | NDLTD | Networked Digital Library of Theses and Dissertations |
| 40 | OAI-PMH | Open Archives Initiative Protocol for Metadata Harvesting |
| 41 | OATD | Open Access Theses and Dissertations |
| 42 | OpenDOAR | Directory of Open Access Repositories |
| 43 | ORA | Oxford University Research Archive |
| 44 | ORCID | Open Researcher and Contributor Identifier |
| 45 | PDF | Portable Document Format |
| 46 | PDF/A | Portable Document Format for long-term Archiving (ISO 19005) |
| 47 | PhD | Doctor of Philosophy |
| 48 | POPIA | Protection of Personal Information Act (South Africa) |
| 49 | QA | Quality Assurance |
| 50 | RAM | Random Access Memory |
| 51 | REST | Representational State Transfer |
| 52 | RIS | Research Information Systems (citation file format) |
| 53 | ROAR | Registry of Open Access Repositories |
| 54 | ROR | Research Organization Registry |
| 55 | RSS | Really Simple Syndication |
| 56 | S3 | Simple Storage Service (object storage standard) |
| 57 | SciELO | Scientific Electronic Library Online |
| 58 | SDG | Sustainable Development Goal |
| 59 | SSO | Single Sign-On |
| 60 | SUNScholar | Stellenbosch University institutional repository |
| 61 | TB | Terabyte |
| 62 | TLS | Transport Layer Security |
| 63 | UCT | University of Cape Town |
| 64 | UGSpace | University of Ghana institutional repository |
| 65 | UI | User Interface |
| 66 | UNISA | University of South Africa |
| 67 | UPSpace | University of Pretoria institutional repository |
| 68 | URL | Uniform Resource Locator |
| 69 | UX | User Experience |
| 70 | WCAG | Web Content Accessibility Guidelines |
| 71 | WP | Work Package |

# Purpose and Scope

This repository will be one open, searchable home for the scholarly work of graduates from all AIMS Centres. It will hold theses and dissertations, journal articles, conference papers and presentations, posters, research chair outputs, datasets and code. Each record has full descriptive metadata, an abstract and, where the rights allow, the full text as a PDF.

The design follows the following principles:

- Open by default, with embargoes where they are needed.

- Built on standards (OAI-PMH, DOI and ORCID) so that Google Scholar, CORE and OpenAIRE can harvest the records.

- One repository for the whole network, with a community for each Centre and programme.

- Light enough to run with a small team.

- Useful for M&E, including alumni and research impact tracking.

- Modelled on DSpace@MIT: communities and collections, browsing by issue date, author and title, and public statistics on views and downloads.

# Lessons Borrowed from Other Institutions

| No. | Institution / repository | Idea adopted | URL |
| --- | --- | --- | --- |
| 1 | DSpace@MIT (Massachusetts Institute of Technology), USA | Community/collection hierarchy; browse by issue date, authors, titles and subjects; public usage statistics of views and downloads | dspace.mit.edu |
| 2 | SUNScholar (Stellenbosch University), South Africa | ETD workflows and open access to theses in an African context | scholar.sun.ac.za |
| 3 | OpenUCT (University of Cape Town), South Africa | Structure by faculty and item type; open access to scholarly output | open.uct.ac.za |
| 4 | Oxford Research Archive (ORA), UK | Deposit workflow with editorial review, embargo handling, DOIs on every record | ora.ox.ac.uk |
| 5 | Apollo (University of Cambridge), UK | Managed embargoes and persistent identifiers for theses | repository.cam.ac.uk |
| 6 | arXiv, USA | Simple deposit experience and open API | arxiv.org |
| 7 | Zenodo, CERN/OpenAIRE | Versioning, persistent identifiers and dataset deposit | zenodo.org |
| 8 | NDLTD (global ETD network) | Harvesting so AIMS theses appear in global ETD searches | ndltd.org |
| 9 | OATD (Open Access Theses and Dissertations) | Cross-institution ETD discovery | oatd.org |
| 10 | CORE (open access aggregator) | Aggregation and full-text discovery of harvested repositories | core.ac.uk |
| 11 | UPSpace (University of Pretoria), South Africa | Local ETD policy and institution-wide deposit practice | repository.up.ac.za |
| 12 | Makerere University Institutional Repository, Uganda | Regional example of ETD access with low-bandwidth users | makir.mak.ac.ug |
| 13 | University of South Africa (UNISA) Institutional Repository, South Africa | Large-scale distance-learning ETD collection and open access | uir.unisa.ac.za |
| 14 | DASH (Harvard University), USA | Author-friendly submission and licence choice at deposit | dash.harvard.edu |
| 15 | CaltechTHESIS (Caltech), USA | Public usage statistics and thesis-focused presentation | thesis.library.caltech.edu |
| 16 | SciELO, Latin America and beyond | Regional visibility and multilingual metadata | scielo.org |
| 17 | African Journals Online (AJOL), Africa | Continental visibility for African scholarship | ajol.info |
| 18 | NEW: UGSpace (University of Ghana), Ghana | Search-engine visibility: ranked first in Ghana in the February 2022 Google Scholar-based repository ranking (University of Ghana release); pair with awareness workshops, since uptake studies found low staff awareness | ugspace.ug.edu.gh |
| 19 | NEW: University of Nairobi Digital Repository, Kenya | Institutional open access policy requiring deposit of scholarly output; DSpace platform; listed in OpenDOAR; regular training for postgraduates and faculty; plagiarism checking; separate health sciences repository | erepository.uonbi.ac.ke |

## 2.1	Citation Styles in the Benchmarked Institutions

The benchmarked institutions do not share one citation style. Where we found evidence, South African universities use author-date styles from the Harvard family, each with its own local variant, and the one Tanzanian comparator uses APA. Repositories rarely force a single style on deposited work. The institution, department or discipline decides, and the repository supplies a suggested citation and export formats. We could not confirm the practice at the remaining institutions, so the consultant should check them in Phase 0.

| No. | Institution | Citation style found | Basis |
| --- | --- | --- | --- |
| 1 | Stellenbosch University (SUNScholar) | Harvard (Stellenbosch variant); APA 7th edition and other styles also supported | University library referencing guide |
| 2 | University of Cape Town (OpenUCT) | UCT Author-date Reference Guide, based on the Harvard style | UCT Libraries open access guide |
| 3 | University of Pretoria (UPSpace) | Harvard method (author-date) | University of Pretoria research guide |
| 4 | Other South African universities | Harvard family preferred by most, according to one guide | Tshwane University of Technology referencing guide |
| 5 | Mzumbe University, Tanzania (regional comparator, not one of the 19 cases) | APA | Conference study of APA adherence in dissertations in its repository |
| 6 | MIT, Oxford, Cambridge, Harvard, Caltech, UNISA, Makerere, UGSpace, University of Nairobi, and the aggregators (arXiv, Zenodo, CORE, NDLTD, OATD, SciELO, AJOL) | Not verified in this review; typically set by department or discipline | Consultant to confirm in Phase 0 |

## 2.2	Style Adopted for this Document and the Repository

It is recommended that all AIMS-authored documents and the citation the repository suggests for each item use the APA 7th edition author-date style: (Author, Year) in the text, an alphabetical reference list, and every DOI written as a full https://doi.org/ link. Students may keep the style their Centre, supervisor or discipline requires for the thesis itself as long as one style is used consistently and the record names it. The repository offers exports in BibTeX, RIS and CSV. In all AIMS repository documents, British English spelling is used, dates written in ISO 8601 form (YYYY-MM-DD) in metadata, each acronym used for the first time it appears is defined, and any new acronym added to the List of Acronyms and Abbreviations.

# Reference Architecture Aligned to DSpace@MIT

This document uses the DSpace@MIT design as reference including communities and collections that mirror AIMS, items with structured metadata and files, browsing by community, issue date, author, title and subject, full-text search, and public statistics on views and downloads.

## 3.0	DSpace@MIT features and how AIMS implements them

| No. | DSpace@MIT feature | AIMS implementation |
| --- | --- | --- |
| 1 | Communities and collections that mirror the institution (schools, departments, laboratories, Centres, programmes) | AIMS Communities and standard collections (Section 4) |
| 2 | Home page with featured collections and a Browse menu: Communities and Collections, Issue Date, Authors, Titles, Subjects | Browse menu and featured collections (Section 6) |
| 3 | Browsing scoped to the whole repository or to the current collection | Browse by issue date, author and title site-wide and within every community and collection (Section 6) |
| 4 | Item page showing author(s), abstract, date issued, publisher, citation, keywords and collections | Item page layout (Section 5.1) |
| 5 | "Show Statistical Information" link giving views, downloads and top countries | Usage statistics by views and downloads (Section 7) |
| 6 | Full-text search with a Solr index | Search layer (Section 3.1) |
| 7 | A very large theses community (MIT Libraries report over 60,000 items and over 10 million downloads) | A Theses and Dissertations collection in every community (Section 4.1) |

## 3.1	Layers

| Layer | Components |
| --- | --- |
| Presentation | Public portal (Angular UI), mobile-first |
| Application | DSpace backend (REST API), workflow engine, embargo manager, statistics module |
| Search | Solr/OpenSearch with full-text indexing of PDFs, facets and typo-tolerant queries |
| Storage | PostgreSQL (metadata); S3-compatible object storage for PDFs with checksums; geo-redundant backup; cold archive copy |
| Integration | OAI-PMH, ORCID, DataCite/Crossref DOI minting, ROR, Google Scholar (highwire tags), SSO with Centre email, alumni database link, Matomo analytics |
| Preservation | PDF/A conversion, fixity checks, format migration plan |

## 3.2	Content model

The structure runs from the top down. The AIMS Scholarly Repository contains communities (Section 4), which may contain sub-communities. These contain collections, and collections contain items. Each item has its files, which are the main PDF, any supplementary files and the licence. An item has one owning collection and can also be mapped into collections in other communities.

## 3.3 Hosting

Use managed cloud hosting in an African region where possible, with a CDN to help users on slow connections. The consultant documents where data is held for each Centre.

## 3.4 Technical specification

| Component | Specification |
| --- | --- |
| Application | DSpace 8.x (current stable release at build time): REST backend with Angular front end |
| Runtime | Java and Tomcat versions required by the chosen release (Java 17 and Tomcat 10 for DSpace 8) |
| Database | PostgreSQL, version supported by the release |
| Search and statistics index | Solr, version supported by the release, with the discovery and statistics cores |
| Web server | Reverse proxy (Nginx or Apache) with a TLS certificate and HTTPS only |
| Storage and backup | Assetstore on object or block storage; nightly database and assetstore backup; weekly off-site copy; annual restore test |
| Environments | Three: test, staging and production |
| Indicative sizing | 8 CPU cores, 32 GB RAM, 2 TB storage. Planning assumption only |
| Domain and name | Repository name and web address to be decided by the document owners |
| Monitoring | Uptime monitoring, log review, alerting to the IT Administrator |

# AIMS Communities and Collections

The repository is organised into communities that reflect how AIMS is structured, and each community holds collections of items. The table below is the starting set. The last row keeps space free for more communities.

| ID | Community | Type | Scope |
| --- | --- | --- | --- |
| C1 | AIMS Centres | Organisational | One sub-community per Centre: AIMS Rwanda, AIMS Cameroon, AIMS Ghana, AIMS Senegal, AIMS South Africa and other Centres as they come on board (to be confirmed) |
| C2 | Degree: Mathematical Epidemiology | Programme | Theses and outputs of the Math Epi degree across all Centres |
| C3 | Climate Science | Programme or theme | Theses and outputs in climate science across all Centres |
| C4 | Artificial Intelligence (AI) | Programme or theme | Theses and outputs in AI across all Centres |
| C5 | AMMI (African Master's in Machine Intelligence) | Programme | AMMI theses and outputs |
| C6 to C10 | Reserved | Open | Reserved for future communities, added through the procedure in Section 4.2 |

## 4.1	Standard collections in every community

| Collection | Content | Default access |
| --- | --- | --- |
| Theses and Dissertations | Master's and PhD theses | Open after any approved embargo |
| Journal Articles | Peer-reviewed articles by AIMS graduates | Per publisher permission |
| Conference Papers and Presentations | Papers, slides and posters | Open |
| Datasets and Code | Research data and software | Open or restricted |
| Reports and Other Works | Capstone and internship reports, policy briefs | Open |

## 4.2	Rules and procedure for adding a community

- Owning collection. Every item has one own collection, normally in its Centre community (C1). It can also be mapped into collections in other communities (C2 to C5 and any added later), so a Math Epi thesis from AIMS Rwanda appears under both without a second copy of the file.

- Administrators. Each community has at least one community administrator, listed in a register that the Repository Manager keeps.

- Step 1. The owners approve the community's name, type and scope.

- Step 2. The Repository Manager creates the community with its name, short description, logo and administrators.

- Step 3. Create the five standard collections and set up the submission and review groups.

- Step 4. Add the community to the home page and to the scoped browse lists.

- Step 5. Record the new community in the table above and reissue this document.

# Metadata Schema

The base standard is qualified Dublin Core, extended with ETD-MS and DataCite mappings, plus AIMS local fields that use the prefix AIMS.

| Field | Notes | Required |
| --- | --- | --- |
| Title, alternative title, translated title | English and French | Yes |
| Author(s) | Name, ORCID, email (hidden) | Yes |
| Supervisor(s), co-supervisor(s), examiner | With ORCID | Yes (theses) |
| Centre | Controlled list of six Centres | Yes |
| AIMS community | Owning collection plus mapped collections (Section 4); community list is extensible | Yes |
| Programme | MSc, PhD, Research Chair, Co-op/Internship, Scholars Program, AHC | Yes |
| Degree name, level, discipline | Controlled list | Yes (theses) |
| Cohort / graduation year | Ties to alumni records | Yes |
| Date issued, submitted, available | ISO 8601 | Yes |
| Abstract (EN and FR) | Full text, searchable | Yes |
| Keywords | Free and controlled | Yes |
| Subject classification | MSC 2020 plus AIMS themes (Data Science, Math Epidemiology, AI, Quantum and others) | Yes |
| Document type | COAR resource types (thesis, article, conference paper, poster, dataset) | Yes |
| Version | COAR version vocabulary | Yes |
| Language | ISO 639-1 | Yes |
| Persistent identifier | Handle and/or DOI | Auto |
| Publisher, journal, conference, ISSN, ISBN, volume, pages | Non-thesis items | If applicable |
| Related identifiers | Links between article, thesis, dataset and code | Optional |
| Funder, grant, programme ID | Mastercard Foundation, AHC and others, via ROR/Crossref Funder | If applicable |
| Affiliation | ROR ID of institution | Yes |
| Rights: licence | Creative Commons picker, copyright holder | Yes |
| Access level | Open, embargoed, restricted, metadata-only (COAR access rights) | Yes |
| Embargo end date and reason | Auto-release | If applicable |
| SDG tags | UN SDGs, useful for reporting | Optional |
| File information | Format, size, checksum, page count | Auto |
| Citation suggestion | Auto-generated in APA 7th edition; export in BibTeX, RIS and CSV | Auto |
| Submission provenance | Depositor, reviewer, dates | Auto |

The following fields are internal and are never shown publicly: pseudonymised alumni ID, gender, nationality, country of origin and current sector. They are used only for M&E analysis, after consent and a data protection review.

## 5.1	Item page layout

The item page follows DSpace@MIT. From top to bottom it shows the title, author(s), supervisor(s), date issued, Centre and programme, abstract in English and French, keywords, publisher and citation details, the suggested APA 7th edition citation, collections and communities, files with download buttons, licence and access status, and a "Show Statistical Information" link.

# Browsing and Discovery

## 6.1	Browse menu

The Browse menu appears on every page and uses the same labels as DSpace@MIT.

| Browse label | Metadata used | Order and navigation |
| --- | --- | --- |
| Communities and Collections | Community and collection hierarchy | Order set by the owners: C1 to C5, then later communities |
| By Issue Date | dc.date.issued | Newest first; jump by year and month; oldest first available |
| Authors | dc.contributor.author and dc.creator | A to Z by surname; jump by letter or "starts with" |
| Titles | dc.title | A to Z; jump by letter or "starts with" |
| Subjects | dc.subject | A to Z; jump by letter |
| Useful additions | AIMS.Centre, AIMS.programme, dc.contributor.advisor | By Centre, By Programme and By Supervisor |

## 6.2	Scope and behaviour

- Scope. Every browse label works across the whole repository and, as at DSpace@MIT, within the current community or collection. For example, a reader can browse only AMMI items by title.

- Results list. Results show 20 items per page by default, and users can change this. Users can sort in ascending or descending order. Each result shows a thumbnail, title, authors, Centre, date issued and a short extract of the abstract. Long author lists are cut after three names in results, and the item page shows every name.

- Search. Every page has a search box. Advanced search, full-text search of the PDFs, and facets for Centre, year, type, supervisor, subject, language and access are also available.

## 6.3	Indicative configuration

Browse indexes are set in the DSpace configuration. The lines below show the intent, and the consultant confirms the exact syntax in the documentation for the installed version.

- webui.browse.index.1 = dateissued:item:dateissued

- webui.browse.index.2 = author:metadata:dc.contributor.*\,dc.creator:text

- webui.browse.index.3 = title:item:title

- webui.browse.index.4 = subject:metadata:dc.subject.*:text

- webui.browse.index.5 = Centre:metadata:aims.Centre:text

- webui.browse.index.6 = programme:metadata:aims.programme:text

# Usage Statistics: Views and Downloads

As at DSpace@MIT, usage statistics are public. A "Show Statistical Information" link on the home page, on each community and collection, and on each item opens them.

## 7.1	Metrics

| Metric | Definition | Shown for |
| --- | --- | --- |
| Item views | Number of views of an item page, excluding bots and crawlers | Item, collection, community, whole site |
| File downloads | Number of downloads of files (PDF and supplementary), per file and per item | Item, collection, community, whole site |
| Top items | Items ranked by views and by downloads, for the last month, the last year and all time | Home page, community, collection |
| Top authors | Authors ranked by views and downloads of their items | Home page, community |
| Top countries and cities | Origin of views and downloads | Home page, community, collection, item |
| Monthly trend | Views and downloads per month | All levels |
| Totals by community and collection | Views, downloads and item counts | Administrator and MELA report |
| Site traffic | Visits, unique visitors, referring sites, devices and search terms, collected with Matomo | Administrator dashboard |

## 7.2	Data quality, privacy and reporting

- Data quality. Bots, crawlers and repeated requests from the same visitor within a short window are not counted. The counting rules are stated on the statistics page.

- Privacy. IP addresses are anonymised and only aggregated country and city data are kept. The data protection rules in Section 9 apply.

- Reporting. A monthly CSV export of views and downloads by community and collection feeds the MELA dashboard, and both owners receive an annual usage report.

- Targets. A baseline is set in the first quarter after launch, and the owners then set annual growth targets.

# Functional Capabilities

- Discovery. Simple and advanced search (Boolean, phrase and field-specific), full-text search, facets, browsing by author, supervisor, year and keyword, related-item suggestions, saved searches, and RSS and email alerts.

- Access. A PDF viewer and download, citation export in BibTeX, RIS and CSV, a "request a copy" button for embargoed work, and statistics for each item and Centre showing views, downloads and country.

- Deposit and curation. A guided web submission form, bulk import (a CSV file plus a zip of PDFs) for legacy items, a three-step workflow (submit, Centre librarian check, network editor approval), a similarity check before deposit, metadata extraction from PDFs, and a take-down and versioning procedure.

- Identity and integration. ORCID login and author profile pages, DOIs, ROR, a link to the alumni database, harvesting by Google Scholar, CORE, OpenAIRE and NDLTD, and an API for AIMS websites and dashboards.

- Analytics for MELA. Dashboards of deposits by Centre, year and programme, the share of theses that become publications, downloads by country, the open access rate, citation counts from OpenAlex and Crossref, and links to alumni tracer survey results.

- Accessibility and inclusion. WCAG 2.1 AA compliance, a low-bandwidth mode, an English and French interface, and PDFs that work with screen readers.

# Policies and Governance

- Repository policy. Deposit of all AIMS theses is mandatory. Deposit of articles and conference work is encouraged. Authors choose from a set of licences and may request an embargo of 12 to 24 months with a stated reason.

- Copyright and permissions. Authors sign an agreement when they deposit. The librarian checks the publisher's policy on Sherpa Romeo before any article version is posted.

- Data protection. The repository follows the national laws of each host country, including POPIA in South Africa. Authors consent to publication of their names and personal data, and a take-down process is in place.

- Document and repository owners. The M&E Manager (Librarian) and the Academic Manager jointly own this document and the repository. The M&E Manager (Librarian) is accountable for day-to-day management, metadata standards, reporting and oversight of the consultant's deliverables. The Academic Manager provides academic authority, approves the deposit, embargo and licensing policies, and encourages faculty and students in every Centre to take part.

- Roles. The Repository Manager (Library), Centre Librarians or focal points, the Network Editor, the IT Administrator, the MELA Analyst, and an Advisory Committee with one academic from each Centre.

- Preservation and continuity. A backup schedule, an annual restore test, an exit plan with code escrow, and a documented handover from the consultant.

# Implementation Roadmap

| Phase | Weeks | Activities | Deliverable |
| --- | --- | --- | --- |
| 0. Inception | 1-3 | Stakeholder interviews at six Centres, platform scoring, inventory of existing theses and papers, legal review | Inception report, platform decision |
| 1. Design | 4-7 | Finalise metadata schema, taxonomy, workflows, policies, UX wireframes, hosting design | Design document, policy drafts |
| 2. Build | 8-15 | Install and configure, branding, SSO, ORCID, DOI, OAI-PMH, search tuning, statistics, backup | Working test site |
| 3. Migration pilot | 12-18 | Migrate one Centre (about 300 items), metadata cleaning, PDF/A conversion, QA | Pilot report, migration playbook |
| 4. Full migration | 18-30 | Remaining Centres, digitisation of print theses, author permission drives | Populated repository |
| 5. Training and launch | 28-32 | Train librarians, supervisors and students; launch campaign; register in OpenDOAR and ROAR | Live public site, training materials |
| 6. Stabilise | 33-52 | Support, KPI monitoring, harvesting checks, dashboard handover, sustainability plan | Handover pack, year-one review |

## 10.1	Work packages and acceptance criteria

| WP | Work package | Key tasks | Acceptance criteria |
| --- | --- | --- | --- |
| WP1 | Governance and design freeze | Approve communities, metadata schema, policies and style | Both owners sign the approval block |
| WP2 | Infrastructure | Provision three environments, TLS, backup, monitoring | Environments live; a backup restored successfully |
| WP3 | Platform installation | Install DSpace, Solr and database; branding; English and French interface | Production site live with branding in both languages |
| WP4 | Communities and collections | Create C1 to C5, Centre sub-communities, standard collections; document reserved slots | Structure matches Section 4; administrators assigned |
| WP5 | Metadata and forms | Create the aims schema; build submission forms; set validation | Required fields enforced; test submissions pass |
| WP6 | Browse and search | Configure browse by issue date, author, title, subject, Centre and programme; scoped browse; facets | Tests T1 to T5 pass on at least 100 test items |
| WP7 | Usage statistics | Configure statistics, bot filtering, IP anonymisation, Matomo, statistics pages, monthly export | Tests T6 to T8 pass |
| WP8 | Integrations | ORCID, DOI, OAI-PMH, SSO, Google Scholar tags, alumni database link | Test T11 passes; each integration documented |
| WP9 | Migration | Pilot Centre then all Centres | Metadata completeness above 95%; checksums verified |
| WP10 | Training and launch | Train librarians, supervisors and students; public launch; register in OpenDOAR and ROAR | Attendance recorded; registrations confirmed |
| WP11 | Handover | Administrator guide, runbook, source and configuration files | Both owners accept in writing |

# Deposit and Migration Specification

## 11.1	Deposit workflow

| Step | Actor | Action | Outcome |
| --- | --- | --- | --- |
| 1. Submit | Student, supervisor or Centre librarian | Complete the form, upload the PDF, choose licence and embargo | Item enters the review queue |
| 2. Review | Centre librarian | Check metadata, PDF quality and permissions; return with comments if needed | Item passes or returns to the submitter |
| 3. Approve | Network editor | Final check; map the item to programme communities | Item approved |
| 4. Publish | System | Assign Handle and DOI; index for browse and search | Item visible under Issue Date, Authors and Titles |
| 5. Notify | System | Email the author and supervisor with the item link and citation | Confirmation sent |

## 11.2	Bulk import template

Legacy items are loaded with the DSpace CSV batch metadata tool or with Simple Archive Format import. Use UTF-8 and one row per item. Where a field has several values, separate them with the standard DSpace multi-value separator, which is two vertical bar characters in a row.

| Column | Metadata field | Rule or example |
| --- | --- | --- |
| collection | Owning collection handle | Centre Theses and Dissertations collection |
| title | dc.title | Required; English, French title in dc.title.translated |
| author | dc.contributor.author | Surname, Given names for each author, joined with the multi-value separator |
| advisor | dc.contributor.advisor | Required for theses |
| date_issued | dc.date.issued | YYYY-MM-DD, or YYYY if only the year is known |
| abstract | dc.description.abstract | Required |
| subject | dc.subject | Keywords and MSC 2020 codes |
| type | dc.type | COAR resource type |
| language | dc.language.iso | en or fr |
| doi | dc.identifier.doi | Full https://doi.org/ link if it exists |
| licence | dc.rights.uri | Creative Commons link or all rights reserved |
| Centre | aims.Centre | Controlled list |
| programme | aims.programme | Controlled list; drives community mapping |
| cohort | aims.cohort | Graduation year |
| file | Bitstream | Centre_year_surname_shorttitle.pdf, PDF/A |

## 11.3	Legacy content

List every existing thesis and work for each Centre. Get the author's permission or apply the deposit policy. Scan print theses at 300 dpi with text recognition, convert them to PDF/A and record a checksum for every file. Load one pilot Centre, in this case, AIMS RIC first, then the others one at a time.

# Testing and Acceptance

| ID | Test | Expected result |
| --- | --- | --- |
| T1 | Browse by Issue Date, site-wide | Newest first; jump by year works |
| T2 | Browse Authors | A to Z; selecting an author lists that author's items |
| T3 | Browse Titles | A to Z; jump by letter works |
| T4 | Scoped browse inside the AMMI community | Only AMMI items listed, under each browse label |
| T5 | Item mapped to two communities | Appears in both; one owning collection; no duplicate file |
| T6 | Anonymous user downloads a PDF | File downloads; download count increases on the statistics page |
| T7 | Item page viewed, and crawler test | View count increases for a person; not for the crawler |
| T8 | Statistics page | Top items, countries, cities and monthly trend display |
| T9 | Embargoed item | Metadata visible; PDF blocked; request-a-copy works; automatic release on the end date |
| T10 | Submission workflow | Submit, review, approve and publish complete; emails sent |
| T11 | OAI-PMH and Google Scholar tags | Harvest returns records; item page source carries the tags |
| T12 | English and French interface | Language switch works on all key pages |
| T13 | Backup and restore | Restore to staging succeeds |
| T14 | Accessibility check | Key pages meet WCAG 2.1 AA |

To go live, all tests must pass, both owners must sign the approval block, and the handover pack must be accepted.

# Platform Selection Criteria and Fallback

Judge each platform on its licence, community activity, OAI-PMH and DOI support, multilingual ability, thesis workflow, hosting cost, local skills, API quality, accessibility, migration tools and total cost over five years.

# Quality Assurance and KPIs

- At least 95% of required metadata fields are complete, and all fixity checks pass.

- New graduates' theses are deposited within 30 days of graduation.

- The repository is indexed by Google Scholar and CORE within three months of launch.

- Each year we track the open access rate, downloads per item and the share of records with an ORCID and a DOI.

- Monthly views and downloads are reported by community, and the owners set growth targets once the baseline is known (Section 7).

- A user satisfaction survey runs once a year.

# Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Copyright and embargo disputes | Deposit agreement, Sherpa Romeo check, "request a copy" |
| Missing legacy files | Alumni outreach campaign, Centre archive audit |
| Low deposit compliance | Link deposit to graduation clearance |
| Connectivity limits | CDN, lightweight pages, PDF compression |
| Staff turnover and vendor lock-in | Open source, documentation, two trained staff per Centre |
| Personal data exposure | Restricted fields, privacy review, take-down policy |

# Budget Lines for the Consultant to Cost

Hosting and storage, DOI and DataCite membership, plagiarism software, digitisation and scanning, consultant fees for each phase, training, communications, and annual maintenance and support.

# Terms of Reference for the Consultancy

Implementation Consultant for the AIMS Scholarly Repository

## 17.1	Background and purpose

The African Institute for Mathematical Sciences (AIMS) is building one open repository for the theses, articles, conference papers and other scholarly work of graduates from all its centres. The Monitoring, Evaluation, Learning and Adaptation (MELA) Unit and the Library have prepared the AIMS Scholarly Repository: Architecture and Implementation Roadmap, which sets out the design. We are looking for a consultant to turn that design into a working, public repository.

## Scope

The consultant will install and configure DSpace 8, modelled on DSpace@MIT, and set up the AIMS communities (AIMS Centres, Degree Math Epi, Climate Science, AI and AMMI, with room for others). The repository must offer browsing by issue date, author and title, full-text search, and public statistics on views and downloads. The consultant will also build the metadata schema and submission workflow, connect ORCID, DOI and OAI-PMH services, migrate existing theses and papers, train staff and hand everything over. The Roadmap is the governing document, and any change to it needs written agreement from the Academic Manager.

## Duration, location and reporting

- Duration: 12 months (52 weeks) from the contract start date, following the phases below.

- Location: The consultant will be based at the AIMS Research and Innovation Centre (AIMS RIC) office in Kigali, Rwanda. Visits to other Centres for the pilot, migration and training will be agreed in advance.

- Reporting: The consultant reports to the Academic Manager, with a short weekly check-in and a written progress report each month. The M&E Manager (Librarian) is consulted from time to time on metadata, statistics, the MELA dashboard and the integration with alumni records. Each phase closes with a review meeting where the outputs are accepted or returned.

## Activities, outputs and timing

| Phase and weeks | Main activities | Outputs |
| --- | --- | --- |
| 0. Inception, weeks 1 to 3 | Meet stakeholders at each centre, take stock of existing theses and papers, score DSpace against InvenioRDM, review legal and copyright issues | Inception report, content inventory, platform decision |
| 1. Design, weeks 4 to 7 | Finalise the metadata schema, communities, workflows, policies and citation style, and plan hosting | Design document, draft policies, approved community list |
| 2. Build, weeks 8 to 15 | Set up test, staging and production, install DSpace, brand the site in English and French, configure browse by issue date, author and title, statistics, ORCID, DOI, OAI-PMH, sign-in and backups | Working test site, configuration record, results of tests T1 to T14 |
| 3. Migration pilot, weeks 12 to 18 | Migrate one centre (about 300 items), clean metadata, convert files to PDF/A, check quality | Pilot report, migration playbook |
| 4. Full migration, weeks 18 to 30 | Load the remaining centres, digitise print theses, follow up on author permissions | Populated repository with more than 95% metadata completeness |
| 5. Training and launch, weeks 28 to 32 | Train librarians, supervisors and students, launch publicly, register in OpenDOAR and ROAR | Live public site, training materials, attendance records |
| 6. Stabilise and hand over, weeks 33 to 52 | Give support, monitor usage statistics and harvesting, set up the monthly export for the MELA dashboard, write the administrator guide and runbook | Handover pack, first-year review, sustainability plan |

## Qualifications and experience

Required:

- A master's degree in Data Science, library and information science, computer science, information systems or a related field.

- At least five years of experience implementing institutional repositories, including at least two DSpace installations in live use (DSpace 7 or later preferred).

- Working knowledge of Dublin Core, ETD-MS, DataCite, OAI-PMH, DOIs and ORCID, and of Linux, PostgreSQL and Solr administration.

- Proven experience migrating legacy theses in bulk, and configuring browse, search and usage statistics.

- Fluent English. Experience in African higher education or research institutions.

Desirable:

- French. Experience with multi-centre networks, open access policy, WCAG accessibility and training adult learners.

- We also expect clear writing, the discipline to document as you go, and the ability to work independently while keeping the Academic Manager informed.

## Other considerations

- AIMS owns all data, configuration, documentation and custom code. Open-source licences must be respected.

- The consultant handles personal data of alumni and students in line with the data protection rules in the Roadmap and keeps all unpublished material confidential.

- Payment is linked to outputs accepted at the end of each phase. Final acceptance needs all tests passed and both owners' signatures on the approval block.

- The consultant works closely with the IT Administrator and the centre librarians, and no work is subcontracted without written consent.

## How to apply

Send a CV, a technical proposal of no more than five pages, links to two comparable repositories you have delivered, a financial proposal and your availability to start. We will score applications on relevant experience (40%), technical approach (30%), qualifications (20%) and references (10%).